## Slide 1: Software Configuration Management
CIS 375
Bruce R. Maxim
UM-Dearborn

## Slide 2: Maintenance is Inevitable
System requirements are likely to change while the system is being developed because their environment is changing
Systems are tightly coupled to their environment
When a system is installed it changes the environment and that can change the system requirements
The delivered system may not meet its requirements
Systems must be maintained to remain useful in their environment

## Slide 3: Types of Maintenance
Corrective Maintenance (21%)
  making changes to repair defects
Adaptive Maintenance (25%)
  making changes to adapt software to a different environment (hardware, business rules, OS, etc.)
Perfective Maintenance (50%)
  modifying system to meet new client requirements
Preventative Maintenance (4%)
  eliminating potential problems before they appear

## Slide 4: Spiral Maintenance Model

## Slide 5: Maintenance Costs
Usually greater than the development costs (2 to 10 times as much in some cases)
Affected by both technical and non-technical factors
Increase as software is maintained and system corruption is introduced
Aging software can have high support costs (e.g. old languages, compilers, etc.)

## Slide 6: Maintenance Developer Tasks
Understand system.
Locate information in documentation.
Keep system documentation up to date.
Extend existing functions.
Add new functions.
Find sources of errors.
Correct system errors.
Answer operations questions.
Restructure design and code.
Delete obsolete design and code.
Manage changes.

## Slide 7: Maintenance can be tough
Limited understanding of hardware and software (maintainer).
Management priorities (maintenance is low priority).
Technical problems.
Testing difficulties (finding problems).
Morale problems (maintenance is boring).
Compromise (decision making problems).

## Slide 8: Maintenance Cost Factors
Staff turnover
  no turnover usually means lower maintenance costs
Contractual responsibility
  developers may have no contractual obligation to maintain the delivered system and no incentive to design for future change
Staff skills
  maintenance staff are often inexperienced and have limited domain knowledge
Program age and structure
  as programs age their structure deteriorates, they become harder to understand and change

## Slide 9: Maintenance Prediction

## Slide 10: Maintenance Tools
Text editors (better than punch cards).
File comparison tools.
Compilers and linkage editors.
Debugging tools.
Cross reference generators.
Complexity calculators.
Control Libraries.
Full life cycle CASE tools.

## Slide 11: Configuration Management
Software changes are inevitable
One goal of software engineering is to improve how easy it is to change software
Configuration management is all about change control.
Every software engineer has to be concerned with how changes made to work products are tracked and propagated throughout a project.
To ensure quality is maintained the change process must be audited.

## Slide 12: Software Configuration Items
Computer programs
  source
  executable
Documentation
  technical
  user
Data
  contained within the program
  external data (e.g. files and databases)

## Slide 13: Baselines
A work product becomes a baseline only after it is reviewed and approved.
A baseline is a milestone in software development marked by the delivery of one or more configuration items.
Once a baseline is established each change request must be evaluated and verified before it is processed.

## Slide 14: Sources of Change
New market conditions dictate changes to product requirements or business rules
New customer needs demand modification of data, functionality, or services
Business reorganization causes changes in project priorities or SE team structure
Budgetary or scheduling constraints require system to be redefined

## Slide 15: Change Requests
Requests can come from users, customers, or management
Change requests should be carefully analyzed as part of the maintenance process before they are implemented
Some changes requests must be implemented urgently due to their nature
  fault repair
  system environment changes
  urgently required business changes

## Slide 16: Change Prediction
Predicting the number of changes requires understanding the relationships between a system and its environment
Tightly coupled systems require changes whenever the environment changes
Factors influencing the system/environment relationship
  number and complexity of system interfaces
  number and volatility of system requirements
  business processes where the system is uses

## Slide 17: Configuration Management Tasks
Identification
  tracking changes to multiple SCI versions
Version control
  controlling changes before and after customer release
Change control
  authority to approve and prioritize changes
Configuration auditing
  ensure changes are made properly
Reporting
  tell others about changes made

## Slide 18: Change Control Process - 1
Change request is submitted and evaluated to assess its technical merit and impact on the other configuration objects and budget
Change report containing the results of the evaluation is generated
Change control authority (CCA) makes the final decision on the status and priority of the change based on the change report

## Slide 19: Change Control Process - 2
Engineering change order (ECO) is generated for each change approved
  ECO describes the change, lists the constraints, and criteria for review and audit
Object to be changed is checked-out of the project database subject to access control parameters for the object
Modified object is subjected to appropriate SQA and testing procedures

## Slide 20: Change Control Process - 3
Modified object is checked-in to the project database and version control mechanisms are used to create the next version of the software
Synchronization control is used to ensure that parallel changes made by different people don’t overwrite one another

## Slide 21: Configuration Management Team
Analysts.
Programmers.
Program Librarian.

## Slide 22: Programmer’s View - 1
Problem is discovered.
Problem is reported to configuration control board.
The board discusses the problem
  is the problem a failure
  Is it an enhancement
  who should pay for it)
Assign the problem a priority or severity level, and assign staff to fix it.

## Slide 23: Programmer’s View - 2
Programmer or analyst
  locates the source of the problem
  determines what is needed to fix it.
Programmer works with the librarian to control the installation of the changes in the operational system and the documentation.
Programmer files a change report documenting all changes made.

## Slide 24: Change Control Issues
Synchronization (when?).
Identification (who?).
Naming (what?).
Authentication (done correctly?).
Authorization (who O.K.’d it?).
Routing (who’s informed?).
Cancellation (who can stop it?).
Delegation (responsibility issue).
Valuation (priority issue).

## Slide 25: Software Configuration Audit - 1
Has the change specified by the ECO been made without modifications?
Has an FTR been conducted to assess technical correctness?
Was the software process followed and software engineering standards applied?

## Slide 26: Software Configuration Audit - 2
Do the attributes of the configuration object reflect the change?
Have the SCM standards for recording and reporting the change been followed?
Were all related SCI's properly updated?

## Slide 27: Configuration Status Report
What happened?
Who did it?
When did it happen?
What else will be affected by the change?

## Slide 28: Questions
What is a version control system?
What is continuous integration?
Can automated tools help?