CIS 375 SOFTWARE ENGINEERING

University Of Michigan-Dearborn

Dr. Bruce Maxim, Instructor

Regression And Correlation.

Mean = (xi)/n

Variance  = (xi2)/n - (mean)2

Covariance xy = (xi yi)/n - (x)(y)

Correlation = r

Regression; y = mx + b

| X | Y | X^2 | X*Y | Y^2 |
| --- | --- | --- | --- | --- |
| 1 | 1 | 1 | 1 | 1 |
| 3 | 2 | 9 | 6 | 4 |
| 4 | 4 | 16 | 16 | 16 |
| 6 | 4 | 36 | 24 | 16 |
| 8 | 5 | 64 | 40 | 25 |
| 9 | 7 | 81 | 63 | 49 |
| 11 | 8 | 121 | 88 | 64 |
| 14 | 9 | 190 | 126 | 81 |
| 56 | 40 | 524 | 364 | 256 |

Regression Models

1. Linear Model

E		= 	Co 	+ 	Cix

{Effort in Person Months}  {Intercept}  {Regression Coefficient}

2. Static Non-Linear Model

n

E = Co +  Cix xi2i

i=1

Often rewritten using size of code as a factor

E = a + b Sc m (x) 								  n

{where a, b & c are constants, S = size, m = multiplier, and x =  Cix xi2i }

i=1

COCOMO Model

COnstructive COst MOdel

Contains 3 levels

1. Basic:  Computes software development effort (and cost) as a function of program size, expressed in estimated lines of code.

2. Intermediate: Computes software development effort as a function of program size and a set of “cost drivers” that include subjective assessments of product, hardware, personnel, and project attributes.

3. Detailed:  Includes all characteristics of the intermediate version with an assessment of the cost driver’s impact on each step (analysis, design, ect.) of the software engineering process.

Model: E = a Sb m(x)

|  | BASIC |  | INTERMEDIATE |  |
| --- | --- | --- | --- | --- |
| MODE | a | b | a | b |
| Organic | 2.4 | 1.05 | 3.2 | 1.05 |
| Semidetached | 3.0 | 1.12 | 3.0 | 1.12 |
| Embedded | 3.6 | 1.20 | 2.8 | 1.20 |

in the basic COCOMO model x=1

in the intermediate model a questionnaire is used

| Product Attributes |  | Computer Attributes |  |
| --- | --- | --- | --- |
| RELY | Reliability | TIME | Execution Time |
| DATA | Size of database | STOR | Amount of Storage |
| CPLX | Complexity of System | VIRT | Virtual Volatility |
| * | * | TURN | Response Time |

| Personnel |  | Project |  |
| --- | --- | --- | --- |
| ACAP | Analyst Capabilities | MODP | Modern Practices |
| AEXP | Analyst Experience | TOOL | Software Tools |
| PCAP | Programmer Capabilities | SCED | Development Schedule |
| PEXP | Programmer Experience | * | * |
| VEXP | Machine Experience | * | * |
| LEXP | Language Experience | * | * |

Dynamic Estimation Models:

- Putnam Model (initially based on 200 military models).

(Rayliegh curve -> skewed, median & mean offset from one another).

Based on:

- Volume of work.

- Difficulty gradient (complexity).

- Project technology factor.

- Time constraints, delivery.

E = y() = 0.3945 K;

{ represents optimal time} {K represents the area under the Rayliegh curve}.

D = K / 2;

{difficulty measure based on 2 and K}.

P = C2D-2/3;

{productivity measure}.

Ss = c K-1/5 4/3;

{ lines of code measure} {c represents the technology factor from survey}.

- Parr Model (variation of above):

Staff (t) = sech2 [(a t + c)/2].

- Jensen Model:

(less sensitive to compression)

Ss = Cte T K 1/2

- { Cte represents technology constraint with environmental adjustment}.

- COPMO (cooperative programming model):

- Size of project.

- Size of code.

E = E1 (S) + E2 (m);

{E represents total effort}.

{E1(S) represents the effort of one or people working independently

E1(S) = a + bs ,where a & b are empirically derived constants}.

{E2(m) represents the effort required to coordinate the development process

E2(m) = cm2 where m is the average number of team members}.

- It is not clear that all cost factors are incorporated in each model.

- Dynamic models have the ability to make adjustments to accommodate the fact that all cost factors are not considered.

Make-Buy-Decision:

- Is a computer-based necessary (cost effective?):

- If the company doesn’t know enough about procedures without computer, you can’t build a beneficial computer system for them.

- If things are only done once, it’s not worth designing a system.

- It must be a repeatable task & cost effective.

- Can an existing software package be purchased for the task?

- For example: if MS Access can be purchased for $150, why write a new one?  We cannot create a new one for this low cost.

Decision Steps:

- Develop specifications.

- Estimate internal cost & delivery.

- Select 3 or 4 candidate packages.

- Select reasonable components.

- Build a cost-benefit comparison matrix,								or Benchmarking (if from scratch you can’t do this).

- Evaluate each software package or component based on history with the product or vendor.

- Contact other users.

Now you’re in a good position to evaluate.

One way: build a decision tree.