CIS 375 SOFTWARE ENGINEERING

University Of Michigan-Dearborn

Dr. Bruce Maxim, Instructor

Date: 9/15/97

Week 3

People = Personnel:

- Too few - low productivity.

- Too many - low productivity.

(Due to increased lines of communication).

Types of Personalities:

- Goal: Matching people to the right job, for their personality type.

Project Team Organization Types:

- Hierarchical:

(Works best for large scale, routine work).

- Ego-less (Democratic):

(Good for more “cutting-edge” type of work).

Framework Of Activities:

- Customer communication.

- Planning.

- Risk analysis.

- Engineering.

- Construction and release.

- Customer evaluation.

Cost Estimation:

Types Of Costs:

- Facilities.

- People.

- Project methods and tools.

Types Of Cost Models:

- Experiential (derived from past experience).

- Static (similar to regression, doesn’t change with time).

- Dynamic (often includes the effects of time).

Expert Judgment (experienced guessing):

A = The most pessimistic estimate.

B = The most likely estimate.

C = The most optimistic estimate.

(A + 4B + C)

Ê =       6

(Weighted average; where Ê = estimate).

Delphi Technique:

- A group of experts, make “secret” guesses.

- These “secret” guesses are used to obtain a group average.

- The group average is presented to the group.

- The group, once again makes “secret” guesses.

- Individual guesses are again averaged.

- If new average is different from previous, then goto (4).

- Else Ê = new average.

Wolverton Model:

(Uses a software type matrix):

{old, new}  {easy, moderate, hard}.

{Insert figure 15 here}

Estimate models in terms of: lines of code.

C(k)            =            S(k)         -       Ci,j(k)

Cost of module k = Size of module k - Value from matrix.

System =  C(k).

Function Points:

(Not dependent on estimating lines of code).

| Parameter | Simple | + | Average | + | Complex | = | Fi |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Distinct input items | 3( ) | + | 4( ) | + | 6( ) | = | ? |
| Output screens/reports | 4( ) | + | 5( ) | + | 7( ) | = | ? |
| Types of user queries | 3( ) | + | 4( ) | + | 6( ) | = | ? |
| Number of files | 7( ) | + | 10( ) | + | 15( ) | = | ? |
| External interface | 5( ) | + | 7( ) | + | 10( ) | = | ? |
|  |  |  |  |  | Total | = | ? |

# of F.P.’s =  T(total)  ([0.65 + 0.01](empirical constants)  Q)

{Q = score from questionnaire}

Function Point Questionnaire:

(importance of {0-5; 0 = minimal & 5 = essential})

- Backup.

- Data communication.

- Distributed processes.

- Optimal performance.

- Heavily used operating system.

- On-line data security.

- Multiple screens.

- On-line master file update.

- Complex inputs, queries, outputs.

- Complex internal processing.

- Reusable code.

- Conversion or installation.

- Multiple user sites.

- Ease of use.

Cost of producing one function point?  May be organization specific.

Problems With Expert Judgment:

- It is subjective. (consensus is difficult to achieve)

- Extrapolating from one project to another may be difficult.

- Users and project managers tend not to estimate costs very well.

- Cost matrices require periodic updates.

Date: 9/17/97

Week 3

Regression And Correlation.

Mean = (xi)/n

Variance  = (xi2)/n - (mean)2

Covariance xy = (xi yi)/n - (x)(y)

Correlation = r

Regression; y = mx + b

| X | Y | X^2 | X*Y | Y^2 |
| --- | --- | --- | --- | --- |
| 1 | 1 | 1 | 1 | 1 |
| 3 | 2 | 9 | 6 | 4 |
| 4 | 4 | 16 | 16 | 16 |
| 6 | 4 | 36 | 24 | 16 |
| 8 | 5 | 64 | 40 | 25 |
| 9 | 7 | 81 | 63 | 49 |
| 11 | 8 | 121 | 88 | 64 |
| 14 | 9 | 190 | 126 | 81 |
| 56 | 40 | 524 | 364 | 256 |

Regression Models

1. Linear Model

E		= 	Co 	+ 	Cix

{Effort in Person Months}  {Intercept}  {Regression Coefficient}

2. Static Non-Linear Model

n

E = Co +  Cix xi2i

i=1

Often rewritten using size of code as a factor

E = a + b Sc m (x) 								  n

{where a, b & c are constants, S = size, m = multiplier, and x =  Cix xi2i }

i=1

COCOMO Model

COnstructive COst MOdel

Contains 3 levels

1. Basic:  Computes software development effort (and cost) as a function of program size, expressed in estimated lines of code.

2. Intermediate: Computes software development effort as a function of program size and a set of “cost drivers” that include subjective assessments of product, hardware, personnel, and project attributes.

3. Detailed:  Includes all characteristics of the intermediate version with an assessment of the cost driver’s impact on each step (analysis, design, ect.) of the software engineering process.

Model: E = a Sb m(x)

|  | BASIC |  | INTERMEDIATE |  |
| --- | --- | --- | --- | --- |
| MODE | a | b | a | b |
| Organic | 2.4 | 1.05 | 3.2 | 1.05 |
| Semidetached | 3.0 | 1.12 | 3.0 | 1.12 |
| Embedded | 3.6 | 1.20 | 2.8 | 1.20 |

in the basic COCOMO model x=1

in the intermediate model a questionnaire is used

| Product Attributes |  | Computer Attributes |  |
| --- | --- | --- | --- |
| RELY | Reliability | TIME | Execution Time |
| DATA | Size of database | STOR | Amount of Storage |
| CPLX | Complexity of System | VIRT | Virtual Volatility |
| * | * | TURN | Response Time |

| Personnel |  | Project |  |
| --- | --- | --- | --- |
| ACAP | Analyst Capabilities | MODP | Modern Practices |
| AEXP | Analyst Experience | TOOL | Software Tools |
| PCAP | Programmer Capabilities | SCED | Development Schedule |
| PEXP | Programmer Experience | * | * |
| VEXP | Machine Experience | * | * |
| LEXP | Language Experience | * | * |