## Slide 1
Scrum and Process Improvement
Bruce R. Maxim
CIS 487/587
Notes: 1
1

## Slide 2: Agile Software Development
Agile software engineering represents a reasonable alternative to conventional software engineering for certain classes of software and certain types of software projects
Agile development processes can deliver successful systems quickly
Agile development stresses continuous communication and collaboration among developers and customers

## Slide 3: Agile Software Development
Agile software engineering embraces a philosophy that encourages:
  customer satisfaction
  incremental software delivery
  small project teams
  informal methods
  minimal software engineering work products
Agile software engineering development guidelines stress on-time delivery of an operational software increment over analysis and design

## Slide 4: Agility Principles - 1
Highest priority is to satisfy customer through early and continuous delivery of valuable software
Welcome changing requirements even late in development, accommodating change is viewed as increasing the customer’s competitive advantage
Delivering working software frequently with a preference for shorter delivery schedules (e.g. every 2 to 4 weeks)
Business people (product owner and other stakeholders) and developers must work together during the project

## Slide 5: Agility Principles - 2
Build projects around motivated individuals, given them the environment and support they need, trust them to get the job done
Face-to-face communication is the most effective method of conveying information within the development team
Working software is the primary measure of progress
Agile processes support sustainable development, developers and customers should be able to continue development indefinitely

## Slide 6: Agility Principles - 3
Continuous attention to technical excellence and good design enhances agility
Simplicity (defined as maximizing the work not done) is essential
The best architectures, requirements, and design emerge from self-organizing teams
At regular intervals teams reflects how to become more effective and adjusts its behavior accordingly

## Slide 7: Scrum Terminology
Story points: Estimated time required for the team to complete a user story (primary requirement artifact).
Business Priority: The ranking of the user story based on the Product Owner.
PBI: Product Backlog Item
Product Backlog: an ordered list of the work to be done in order to create, maintain and sustain a product. Managed by the Product Owner

## Slide 8: Scrum Terminology
Scrum Master: the role within a Scrum Team accountable for guiding, coaching, teaching and assisting a Scrum Team and its environments in a proper understanding and use of Scrum.
Scrum Team: a self-organizing team consisting of a Product Owner, Development Team and Scrum Master.
Sprint Backlog: a subset of the product backlog items need to delover the functionality required to realize the Sprint’s goal. Managed by the Development Team.
Sprint Goal: a short expression of the purpose of a Sprint, often a business problem that is addressed. Functionality might be adjusted during the Sprint in order to achieve the Sprint Goal.
Source: https://www.scrum.org/Resources/Scrum-Glossary

## Slide 9: Scrum Meetings
Backlog Refinement Meeting
Sprint Planning Meeting
Daily Scrum Meeting
Spring Review Meeting
Sprint Retrospective Meeting

## Slide 10: Scrum Meetings – Product Backlog Refinement Meeting:
This meeting is used to create and prioritize the Product Backlog Item.
  The Product Backlog Item represents User Stories a team needs to complete.
  User Stories are thin, vertical slices of product functionalities.
  These stories are groomed and prioritized throughout the project because with incremental development there is constant feedback & testing.
  The PBI continues to evolve and change as more information is gathered.
The Product Owner is responsible for creating and maintaining the Product Backlog Item.
  The goal of Product Backlog Grooming is to review all the PBI and rank them so that they can be consumed by the sprint teams.
  A whiteboard as shown below is used to record Product Backlog Grooming.

## Slide 11: Project Backlog Grooming Form
In Progress

## Slide 12: Scrum Meetings - Sprint Planning Meeting
The goal of the Sprint Planning Meeting is to agree on the sprint goals and negotiate which items from the PBI should be committed to the Sprint Backlog.
In addition the Sprint Team should also come up with an initial list of tasks to complete the committed PBIs.
The Sprint Backlog represents User Stories a team needs to complete in a Sprint.
The Sprint plan is usually two weeks long and is planned out in a 4 hour time boxed Sprint Planning Meeting.

## Slide 13: Scrum Meetings - Daily Scrum Meeting or Stand up
This meeting is facilitated by the scrum master and is used to make plans and identify probelms
Time boxed usually to 15 minutes – problem solving must take place offline
Used to answer the following three questions:
  What did you do yesterday
  What will you do today
  What are your impediments

## Slide 14: Scrum Meetings – Sprint Review Meeting
Scheduled when developers declare “Done”.
Meeting is open to all stakeholders.
The agenda for this meeting is:
    Product Demonstration
    Status Assignment
    Velocity Measurement
    Stakeholder feedback
The product owner declares if a sprint backlog is completed or not.

## Slide 15: Scrum Whiteboard

## Slide 16: Scrum Meetings – Sprint Retrospective
This meeting is open to all stakeholders.
The purpose of this meeting is to assess the quality of the most recently completed Sprint by ensuring that the SCRUM meetings are being productive.
Scheduled after the sprint review and before the next spring planning meeting.
It is very important that the product owner be present.

## Slide 17: Process Improvement Game
Download either the WebGL or Win .exe zip
    http://gamelab.cis.umd.umich.edu/PIG-Web/download.html
Unzip the game and work with a partner to complete the first level
Show us your scores (time, cost, defects)
Figure out a new strategy for managing the project and replay the first level
Show us your scores (time, cost, defects)

## Slide 18: Beat This Dr. Maxim!

## Slide 19: Discussion
How many stories and story points did your team complete each?
What prevented you from completing all of the user stories the first time?
What did you do differently if when you replayed the level?
How would you improve the user experience?

## Slide 20
Process is
continuously improving
Have Definition of Done (DoD)
DoD achievable within each iteration
Team respects DoD
The bottom line
Delivering working, tested software every 4 weeks or less
Delivering what the
business needs most
Demo happens after every sprint
Shows working, tested software
Feedback received from stakeholders & PO
Retrospective happens after every sprint
Results in concrete improvement proposals
Some proposals actually get implemented
Whole team + PO participates
Team has a sprint backlog
Highly visible
Updated daily
Owned exclusively by the team
Have sprint planning meetings
PO participates
Whole team participates
Results in a sprint plan
Whole team believes plan is achievable
PO satisfied with priorities
PO brings up-to-date PBL
Iteration length 4 weeks or less
Always end on time
Team not disrupted or controlled by outsiders
Timeboxed iterations
PO has a product backlog (PBL)
Top items are prioritized by business value
Top items are estimated
PO understands purpose of all backlog items
Top items in PBL small enough to fit in a sprint
Estimates written by the team
Clearly defined product owner (PO)
PO is empowered to prioritize
PO has knowledge to prioritize
PO has direct contact with team
PO has direct contact with stakeholders
PO speaks with one voice (in case PO is a team)
Team members sit together
If you achieve these you can ignore the rest of the checklist. Your process is fine.
These are central to Scrum. Without these you probably shouldn’t call it Scrum.
Core Scrum
PO has product vision that is in sync with PBL
PBL and product vision is highly visible
Everyone on the team participates in estimating
PO available when team is estimating
Team members not locked into specific roles
Team has all skills needed to bring backlog items to Done
Team has a Scrum Master (SM)
Whole team knows top 1-3 impediments
SM has strategy for how to fix top impediment
SM focusing on removing impediments
Escalated to management when team can’t solve
Velocity is measured
Velocity only includes items that are Done
PO uses velocity for release planning
Team has a sprint burndown chart
PBL items are broken into tasks within a sprint
Estimates for ongoing tasks are updated daily
Highly visible
Updated daily
PO participates at least a few times per week
All items in sprint plan have an estimate
SM sits with the team
Daily Scrum is every day, same time & place
Sprint tasks are estimated
Estimate relative size (story points) rather than time
Max 15 minutes
Each team member knows what the others are doing
Most of these will usually be needed, but not always all of them. Experiment!
Recommended but not always necessary
Daily Scrum happens
Whole team participates
Problems & impediments are surfaced
You have a Chief Product Owner (if many POs)
Dependent teams do Scrum of Scrums
Dependent teams integrate within each sprint
Scaling
Having fun! High energy level.
Overtime work is rare and happens voluntarily
Discussing, criticizing, and experimenting with the process
Positive indicators
The Unoffical Scrum Checklist
http://www.crisp.se/scrum/checklist | Version 2.2 (2010-10-04)
Henrik Kniberg
PO = Product owner SM = Scrum Master PBL = Product Backlog DoD = Definition of Done
Team usually delivers what they committed to
Leading indicators of a good Scrum implementation.
These are pretty fundamental to any Scrum scaling effort.
Max 9 people per team
Iterations that are doomed to fail are terminated early

## Slide 21
What is this? Who is it for?
The Scrum checklist is a simple tool to help you assess your current implementation of Scrum.
Note that these aren't rules. They are guidelines
How do I NOT use it?
Big Boss: "OK team, time to see how Scrum compliant you are. Fill in this checklist please.”
Joe: "Boss, I'm happy to report that we are doing everything. Well, everything except Sprint burndown charts”
Big Boss: "Bad, bad team! It says here that you should be doing those... er... sprint burning thingies! I want them!"
Lisa: "But we do 2 week sprints and we manage to deliver what we commit to, and the customers are happy. Sprint burndown charts wouldn't add value at this stage.”
Big Boss: "Well it says here that you should do it, so don't let me catch you cheating again, or I'll call in the Scrum Police!”
How do I use it?
Joe: "For this retrospective, I've brought a useful little checklist. Is there any of this stuff that we aren't doing?”
Lisa: "Hmmm, let's see. Well, we're certainly missing Definition of Done, and we don't measure Velocity.”
Joe: "Well, 'Definition of Done' is listed under 'Core Scrum' so it seems pretty important! Velocity is listed under 'Recommended but not always necessary' so let's wait with that and start with the core stuff.
Lisa: "Look, we're also missing 'Delivering working, tested software every 4 weeks or less'. That's listed under 'The bottom line'! Makes sense, because marketing is always complaining about that!”
Joe: "Maybe a concept like 'Definition of Done' could help us take on smaller bits per sprint and get stuff releasable more often?’
Lisa: "Good idea, let's give it a shot.”
Scrum Checklist
Henrik Kniberg
www.crisp.se/scrum/checklist

## Slide 22: Questions
https://www.youtube.com/watch?v=-23UqM2nINc